# Project Documentation: Resume Management System (RMS)

## 1. 📌 Project Overview

The Resume Management System (RMS) automates the process of screening, parsing, and ranking resumes against job descriptions. Recruiters can upload job requirements and multiple resumes, and the system will parse, score, filter, and generate a ranked list of qualified candidates with export options (Excel/CSV).

## 2. ✅ Functional Requirements

### Core Features

- Job Description (JD) Upload & Parsing

  - Upload JD (PDF, DOCX, Text).

  - Extract required skills, education, experience, and keywords.

- Resume Upload & Parsing

  - Upload multiple resumes in bulk (PDF, DOCX, TXT).

  - Extract candidate details:

    - Name, email, phone

    - Skills

    - Work experience

    - Education/certifications

    - Keywords

- Matching & Ranking

  - Compare JD requirements with candidate resumes.

  - Generate match score (0–100%).

  - Store candidate match details.

- Filtering

  - Recruiter sets match threshold (e.g., 70%).

  - Apply must-have skills filters.

- Results & Export

  - Display ranked candidate list.

  - Recruiter can:

    - View candidate details

    - Shortlist candidates

    - Export results in Excel/CSV

## 3. ⚙️ Non-Functional Requirements

- Scalability → Handle hundreds of resumes per upload.

- Performance → Parse 100 resumes in < 2 minutes.

- Security → Store data securely (hashed credentials, DB security).

- Usability → Recruiter-friendly dashboard (simple UI).

- Portability → Deployable on cloud (AWS, GCP, Azure, Docker).

## 4. 🖥️ Tech Stack

### Frontend

- HTML, CSS, Bootstrap

### Backend

- Python (FastAPI / Flask)

- SQLAlchemy ORM

### Database

- PostgreSQL (preferred) / MySQL

### AI/NLP

- pdfplumber, python-docx → Text extraction

- Hugging Face Transformers / spaCy → Skills, Experience extraction

- Sentence-Transformers + FAISS (Optional) → Semantic similarity

### Export

- Pandas (to_excel, to_csv)

### Deployment

- Docker

- Cloud: AWS/GCP/Azure

## 5. 🏗️ System Architecture

[Recruiter Frontend: JD + Resume Upload]

↓

[Backend API - FastAPI/Flask]

↓

[AI Parsing Layer: LLM + NLP Models]

↓

[Database: PostgreSQL/MySQL]

↓

[Matching Engine + Ranking]

↓

[Frontend Dashboard + Export CSV/Excel]

## 6. 🗄️ Database Schema

### job_requirements

| id | job_title | description | required_skills | min_experience | education | created_at |

### candidates

| id | name | email | phone | skills | experience | education | source_file | uploaded_at |

### matches

| id | job_id | candidate_id | match_score | shortlisted (bool) | created_at |

## 7. 🗓️ Project Timeline (Agile – Sprints)

### Sprint 1 (Week 1–2): Setup & JD Parsing

- Setup project structure (FastAPI + DB connection).

- Create frontend upload form for JD.

- Implement JD parser (skills, experience, education extraction).

- Store JD in PostgreSQL.

Deliverable: JD successfully parsed & stored in DB.

### Sprint 2 (Week 3–4): Resume Parsing

- Build resume upload (bulk upload support).

- Parse resumes (PDF/DOCX).

- Extract candidate data & store in DB.

- Validate extraction accuracy.

Deliverable: Candidate database populated from resumes.

### Sprint 3 (Week 5–6): Matching Engine

- Implement rule-based scoring (skills, experience, education).

- Store match scores in DB.

- Build ranking logic.

Deliverable: Ranked candidate list (not yet filtered).

### Sprint 4 (Week 7): Filtering + Threshold

- Add filters:

  - Score threshold (e.g., ≥ 70%).

  - Must-have skills.

- Build frontend filters.

Deliverable: Recruiter can filter candidates.

### Sprint 5 (Week 8): Export & Shortlisting

- Implement shortlist feature (update DB flag).

- Export shortlisted candidates to Excel/CSV.

- Add recruiter-friendly UI.

Deliverable: End-to-end working RMS with download option.

### Sprint 6 (Week 9–10): Testing & Deployment

- Unit & integration testing.

- Dockerize application.

- Deploy on AWS/GCP/Azure.

Deliverable: Production-ready RMS system.

## 8. 🚀 Future Enhancements

- Chatbot recruiter assistant: “Find me top 5 Python + Django candidates”.

- Analytics dashboard (average match %, missing skills trends).

- Email automation for shortlisted candidates.

- Role-based access (Admin vs Recruiter).

# 📘 RMS Project Plan: Roles + Tasks + Tech

## 🏗️ Sprint 1 (Week 1–2): Project Setup & JD Parsing

Timeline: 29-09-2025 → 05-10-2025

Role Assignments:

- Person A (Frontend + Backend)

  - Task: Build JD upload form (PDF/DOCX/Text) → (HTML, CSS, Bootstrap)

  - Task: Integrate frontend with backend API (AJAX/Fetch → FastAPI/Flask)

- Person B (NLP Specialist)

  - Task: Backend endpoint for JD upload (FastAPI/Flask)

  - Task: Extract text from JD (pdfplumber, python-docx)

  - Task: Parse required skills, experience, education, keywords (spaCy, regex, HuggingFace)

  - Task: Store parsed JD into DB (job_requirements table via SQLAlchemy)

- Person F (DBA)

  - Task: Design initial database schema (job_requirements, candidates, matches)

  - Task: Setup PostgreSQL/MySQL instance + SQLAlchemy models

Deliverable: Recruiter uploads JD → Extracted requirements saved in DB → Displayed in UI.

## 🏗️ Sprint 2 (Week 3–4): Resume Upload & Parsing

Timeline: 06-10-2025 → 12-10-2025

Role Assignments:

- Person A (Frontend + Backend)

  - Task: Build resume bulk upload form (multi-file upload, Bootstrap).

- Person C (Data Engineer)

  - Task: Backend API for resume uploads (FastAPI/Flask).

  - Task: Extract text from resumes (pdfplumber, docx, textract).

  - Task: Extract name, email, phone (regex).

  - Task: Extract skills, experience, education, certifications (spaCy, HuggingFace NER).

  - Task: Store parsed resumes into DB (candidates table).

Deliverable: Recruiter uploads resumes → Candidate profiles extracted & stored in DB.

## 🏗️ Sprint 3 (Week 5–6): Matching & Ranking

Timeline: 13-10-2025 → 19-10-2025

Role Assignments:

- Person D (Algorithm Engineer)

  - Task: Define scoring rules (skills + experience + education).

  - Task: Implement rule-based matching engine (Python + Pandas).

  - Task: Compute match score (0–100%).

  - Task: Store scores into DB (matches table).

  - Task: (Optional) Add semantic similarity (Sentence-Transformers + FAISS).

- Person A (Frontend + Backend)

  - Task: Build results page (Bootstrap table, sortable by match score).

Deliverable: Recruiter sees ranked list of candidates with match % against JD.

## 🏗️ Sprint 4 (Week 7): Filtering

Timeline: 22-10-2025 → 28-10-2025s

Role Assignments:

- Person E (Fullstack)

  - Task: Implement filter UI (Bootstrap slider for threshold %, checkboxes for must-have skills).

  - Task: Add backend filtering logic (SQLAlchemy queries with conditions).

  - Task: Connect frontend filters with backend API.

Deliverable: Recruiter can filter candidates by threshold % and must-have skills.

## 🏗️ Sprint 5 (Week 8): Results & Export

Timeline: 29-10-2025 → 04-11-2025

Role Assignments:

- Person E (Fullstack)

  - Task: Add shortlist button in UI (update DB flag shortlisted).

  - Task: Add profile view (Bootstrap modal or detail page).

  - Task: Implement CSV export (pandas.to_csv).

  - Task: Implement Excel export (pandas.to_excel + openpyxl).

  - Task: Build “Download CSV/Excel” buttons in frontend.

Deliverable: Recruiter can shortlist candidates and export qualified results to Excel/CSV.

## 🏗️ Sprint 6 (Week 9–10): Testing & Deployment

Timeline: 05-11-2025 → 11-11-2025

Role Assignments:

- Person B + C (Backend Devs)

  - Task: Write unit tests for JD & resume parsing.

  - Task: Write tests for matching engine & filters.

- Person G (DevOps)

  - Task: Dockerize backend (Dockerfile + docker-compose).

  - Task: Setup CI/CD pipeline (GitHub Actions / GitLab CI).

  - Task: Deploy system on AWS/GCP/Azure.

Deliverable: Production-ready RMS system with Docker deployment.

# 📊 Task Allocation Summary

| Sprint | Role | Tasks | Tools/Tech |
| --- | --- | --- | --- |
| 1 | Frontend, NLP Specialist, DBA | JD Upload & Parsing | FastAPI, Flask, spaCy, pdfplumber, PostgreSQL |
| 2 | Frontend, Data Engineer | Resume Upload & Parsing | FastAPI, textract, regex, spaCy, PostgreSQL |
| 3 | Algorithm Engineer, Frontend | Matching & Ranking | Pandas, SQLAlchemy, Sentence-Transformers |
| 4 | Fullstack | Filtering | Bootstrap, SQLAlchemy |
| 5 | Fullstack | Results & Export | Pandas, openpyxl, Bootstrap |
| 6 | Backend Devs, DevOps | Testing & Deployment | PyTest, Docker, AWS/GCP/Azure |